# OPPORTUNITY FINDER

Product Requirements Document

Version 1.5 - MVP (Complete)

10 January 2026

Status: DRAFT - Ready for Development

Owner: Mark

Target Delivery: 2-3 weeks from start

# EXECUTIVE SUMMARY

## Product Vision

Opportunity Finder is a systematic validation platform for micro-SaaS entrepreneurs delivered as a subscription SaaS product (£5/month). It eliminates guesswork by collecting real market demand signals from multiple sources, validating them against existing solutions and revenue data, and producing scored opportunities with clear build/no-build recommendations. Built from day one as a multi-tenant, payment-enabled platform with mobile-ready architecture.

## Problem Statement

Indie developers and entrepreneurs waste months building products nobody wants because:

- They guess at problems rather than finding validated demand

- Manual research across multiple platforms is time-consuming and inconsistent

- No systematic way to validate if people will actually pay

- Opportunity assessment is subjective and emotionally driven

## Solution

Automated system that monitors Reddit, Indie Hackers, ProductHunt, HackerNews, and other sources for pain points, validates them against existing paid solutions, scores opportunities 0-100 based on demand/revenue/competition/complexity, and provides clear recommendations.

## Success Metrics

- Primary: 80% of opportunities scoring 60+ validate successfully with landing page test

- Secondary: User finds 1+ buildable opportunity per month

- Tertiary: Reduces validation time from 2-3 weeks to < 1 day

# 1. PRODUCT OVERVIEW

## 1.1 Target User

Primary:

- Solo indie developers with React/Python skills building first SaaS

- Former employees with 3-6 month runway seeking validated opportunities

- Willing to pay £5/month for systematic validation vs months of guessing

- Need to identify £1k+ MRR opportunities quickly before runway expires

## 1.2 Use Cases

- Weekly Opportunity Discovery: User runs weekly scan, reviews top 10 opportunities, identifies 1-3 to investigate further

- Idea Validation: User has idea, searches system to see if demand exists and validates score

- Market Research: User explores specific niche (e.g., 'freelancer tools') to find gaps

## 1.3 Core Value Proposition

"Stop guessing. Build what people are actively looking for and willing to pay for."

# 2. TECHNICAL ARCHITECTURE

## 2.1 System Components

### Backend (Python/Flask)

- Authentication: JWT-based auth with secure session management

- Payment Processing: Stripe integration for subscriptions (£5/month)

- Data Collectors: Modular scrapers for each source

- Validation Engine: Checks for existing solutions and revenue

- Scoring Engine: Calculates 0-100 score based on weighted criteria

- REST API: Exposes endpoints for frontend (with auth middleware)

- Database: PostgreSQL with multi-tenant architecture

### Frontend (React)

- Authentication: Login/signup/password reset

- Subscription Management: Stripe checkout integration, billing portal

- Dashboard: Overview stats and top opportunities

- Opportunity Cards: Filterable, sortable grid view

- Detail Modal: Full opportunity breakdown with sources

- Search & Filters: Real-time filtering by score, keyword, time range

- Theme Toggle: Dark mode (default) with light mode option

### UI Design Specification

CRITICAL: Use approved prototype design.

/mnt/c/Opportunity-Finder/docs/HTML/opportunity-finder.html

Dark Mode (Default):

- Background: Linear gradient from navy (#0f172a) to slate (#1e293b)

- Cards: Semi-transparent dark with subtle borders (rgba(148, 163, 184, 0.1))

- Text: White (#fff) for headings, light slate (#e2e8f0) for body

- Score badges: Color-coded (green 80+, blue 60-79, amber 40-59, red <40)

Light Mode (Optional Toggle):

- Background: White to light gray gradient

- Cards: White with subtle shadows

- Text: Dark gray for body, black for headings

## 2.2 Technology Stack

| Component | Technology | Version |
| --- | --- | --- |
| Backend | Python + Flask | 3.11+ / 3.0+ |
| Frontend | React + Vite | 18+ / 5+ |
| Database | PostgreSQL | 15+ |
| Authentication | Flask-JWT-Extended | 4.6+ |
| Payments | Stripe Python SDK | 8.0+ |
| Email | SendGrid / Mailgun | Latest |
| PDF Generation | ReportLab | 4.0+ |
| Reddit | PRAW | 7.7+ |
| Web Scraping | BeautifulSoup4 | 4.12+ |
| API Calls | Requests | 2.31+ |
| Search | SerpAPI | Latest |
| ORM | SQLAlchemy | 2.0+ |
| CORS | Flask-CORS | 4.0+ |
| Password Hashing | bcrypt | 4.1+ |

## 2.3 Deployment Architecture

- Development: Local (localhost:3000 frontend, localhost:5000 backend)

- Production: VPS deployment (DigitalOcean/Hetzner)

- Frontend: Nginx serving React build

- Backend: Gunicorn + Flask behind Nginx reverse proxy

- Mobile Ready: API-first design allows future React Native/Flutter app using same backend

# 3. DATA SOURCES

All data sources must be implemented. No optional sources in MVP.

## 3.1 Reddit

Purpose: Primary pain point discovery

Implementation: PRAW (Python Reddit API Wrapper)

Subreddits:

- r/Entrepreneur

- r/smallbusiness

- r/freelance

- r/SaaS

- r/startups

- r/indiehackers

- r/productivity

Search Keywords:

- "looking for a tool"

- "need software for"

- "wish there was"

- "hate that I have to"

- "tired of manually"

- "paying too much for"

Rate Limits: 60 requests/minute. Implement exponential backoff.

## 3.2 Indie Hackers

Purpose: Revenue validation + pain points

Implementation: BeautifulSoup4 web scraping

Data to Collect:

- Product names and descriptions

- MRR/ARR figures

- Founder interviews (pain points)

- Discussion threads

Update Frequency: Weekly scan of new products

## 3.3 ProductHunt

Purpose: New product launches + user feedback

Implementation: GraphQL API (free tier)

Data to Collect:

- Daily top launches

- Comment threads (pain points)

- Upvote counts (demand signal)

## 3.4 HackerNews

Purpose: Technical pain points from 'Ask HN' threads

Implementation: Algolia HN Search API (free)

Query Patterns:

- "Ask HN: What tool"

- "Ask HN: How do you"

- "Show HN" (for validation)

## 3.5 Google Search

Purpose: Competitor discovery + revenue validation

Implementation: SerpAPI (100 free searches/month)

Search Pattern: "[problem] software", "[problem] tool", "[problem] SaaS"

Use: Validate existing solutions, count competitors

## 3.6 Microns.io / Acquire.com

Purpose: Real MRR data from businesses for sale

Implementation: Web scraping (public listings)

Data: Product name, MRR, problem solved

# 4. SCORING ALGORITHM

Each opportunity receives a score 0-100 based on four weighted factors.

| Factor | Weight | Scoring Criteria |
| --- | --- | --- |
| Demand Frequency | 25% | 50+ mentions = 25pts, 30-49 = 15pts, 20-29 = 10pts |
| Revenue Proof | 35% | £10k+ MRR = 35pts, £5-10k = 25pts, £2-5k = 15pts, £1-2k = 10pts |
| Competition | 20% | 1-2 competitors = 20pts, 3-5 = 15pts, 6-10 = 10pts, 10+ = 5pts |
| Build Complexity | 20% | Simple CRUD = 20pts, Moderate = 15pts, Complex = 10pts |

## 4.1 Validation Rules

CRITICAL: An opportunity cannot score above 40 unless it passes ALL of these:

- Existing Paid Solution: At least 1 competitor charging money

- Revenue Proof: Evidence of £1,000+ MRR in niche

- Frequency: Minimum 20 mentions across sources

- B2B Problem: Businesses will pay, not just consumers

## 4.2 Recommendation Logic

- 80-100: "Build immediately" - All signals green

- 60-79: "Validate with landing page first" - Strong but needs confirmation

- 40-59: "High risk - need unique angle" - Proceed with caution

- 0-39: "Reject - insufficient validation" - Do not build

# 5. FEATURE SPECIFICATIONS

## 5.1 Backend API Endpoints

### POST /api/auth/register

Purpose: Create new user account

Body: email, password

Action: Sends verification email to user

### GET /api/auth/verify-email/:token

Purpose: Verify email address via link in email

Action: Sets user.email_verified=true, redirects to login

### POST /api/auth/login

Purpose: Authenticate and get JWT token

Returns: access_token, refresh_token (only if email verified)

### POST /api/auth/forgot-password

Purpose: Request password reset

Body: email

Action: Sends password reset email with token (expires in 1 hour)

### POST /api/auth/reset-password

Purpose: Reset password with token

Body: token, new_password

### POST /api/payments/create-checkout

Purpose: Create Stripe checkout session for £5/month subscription

Returns: checkout_url

### POST /api/payments/webhook

Purpose: Handle Stripe webhook events (payment success, subscription cancelled)

Updates: user.subscription_status in database

### GET /api/opportunities

Purpose: Retrieve user's opportunities with filtering

Auth: Requires valid JWT token. Returns only current user's opportunities.

Query Parameters:

- min_score (int, default: 0)

- sort (string: 'score', 'revenue', 'mentions', default: 'score')

- search (string: keyword search)

- time_range (string: '3days', '1week', '1month', 'all', default: 'all')

- status (string: 'new', 'researching', 'building', 'rejected', default: all)

- limit (int, default: 100)

### GET /api/opportunities/:id

Purpose: Get single opportunity with full details including source links

### PATCH /api/opportunities/:id

Purpose: Update opportunity status and user notes

Body:

- status (optional): 'new', 'researching', 'building', 'rejected'

- user_notes (optional): Research notes text

### POST /api/scan

Purpose: Trigger new opportunity scan

Response: Job ID for tracking scan progress

### GET /api/scan/:job_id

Purpose: Check scan progress (pending/running/complete)

### GET /api/stats

Purpose: Summary statistics (total, validated, high score, avg score)

### GET /api/user/profile

Purpose: Get current user's profile (email, subscription tier, created date)

### PATCH /api/user/profile

Purpose: Update user profile

Body: email (optional), current_password, new_password (optional)

### GET /api/user/export-data

Purpose: GDPR data export - download all user data

Access: Pro and Premium tiers only

Returns: JSON file with all opportunities, notes, searches, exports

### POST /api/email/configure-alerts

Purpose: Configure email alert settings

Body: alert_threshold (int), weekly_digest (bool)

### POST /api/landing-page/generate

Purpose: Generate validation landing page for opportunity

Body: opportunity_id, custom_headline (optional), custom_cta (optional)

Returns: landing_page_url, slug

### GET /api/export/csv

Purpose: Export filtered opportunities to CSV

Query Parameters: Same as GET /api/opportunities

### GET /api/export/pdf

Purpose: Generate PDF report of top opportunities

Query Parameters: top_n (int, default: 10)

## 5.4 Admin API Endpoints

Authentication: Requires JWT with role='admin'

Access Control: All endpoints return 403 Forbidden if user is not admin

### GET /api/admin/tiers

Purpose: List all subscription tiers

### POST /api/admin/tiers

Purpose: Create new subscription tier

Body: name, price_monthly, max_sources, scan_frequency, export_limit_monthly, landing_pages_allowed, email_alerts_allowed

### PATCH /api/admin/tiers/:id

Purpose: Update existing tier (price, features, enabled status)

### GET /api/admin/sources

Purpose: List all data sources with stats

### POST /api/admin/sources

Purpose: Add new data source

Body: name, type, config (JSON with API keys, keywords, etc.), rate_limit_per_minute

### PATCH /api/admin/sources/:id

Purpose: Update source config or enable/disable

### POST /api/admin/sources/:id/test

Purpose: Test source connection and return sample data

### GET /api/admin/users

Purpose: List all users with subscription details

Query Parameters: search (email), status (active/cancelled), page, limit

### PATCH /api/admin/users/:id

Purpose: Update user (cancel subscription, change role to admin)

### GET /api/admin/analytics

Purpose: System analytics (users, MRR, opportunities, engagement)

### PATCH /api/admin/settings

Purpose: Update system settings

Body: currency (GBP/USD), scoring_weights (JSON), default_scan_frequency, validation_rules (JSON)

Note: Changing currency triggers Stripe Price creation and tier price updates

### GET /api/admin/trial-settings

Purpose: Get current free trial configuration

### PATCH /api/admin/trial-settings

Purpose: Configure free trial settings

Body: enabled (bool), duration_days (int), trial_tier_id (UUID), max_sources (int), max_exports (int), landing_pages_allowed (bool), email_alerts_allowed (bool), min_opportunity_rank (int), require_card (bool), convert_to_tier_id (UUID)

## 5.2 Frontend Features

### Authentication & Profile

- Registration form with email verification

- Login form

- "Forgot password" link → Email reset link

- Password reset page (token-based)

- User profile page:

  - Change email

  - Change password

  - View subscription details

  - Update payment method (Stripe portal)

  - Export data button (Pro/Premium only)

### Dashboard View

- 4 stat cards: Total, Validated, High Score, Average

- Search bar with real-time filtering

- Sort dropdown (score/revenue/mentions)

- Filter toggle with min score slider

### Opportunity Cards

- Score badge (color-coded by range)

- Title and problem statement

- Revenue, mentions, competition, complexity

- Recommendation text

### Detail Modal

- Full opportunity breakdown

- Source links (clickable)

- Market size estimate

- Existing competitor examples with direct links

- Action buttons (Mark as Researching/Building/Rejected)

### Time-Based Filtering

Default View: "Top Opportunities" - All time opportunities sorted by score (highest first)

Purpose of Time Filters: When you need more context or saw something that's no longer on main page

- Filter options: Last 3 days, Last week, Last month, All time

- "Last 3 days" shows recent discoveries if something dropped off top page

- Time filters complement score sorting, don't replace it

### Historical Archive

- All opportunities permanently stored (never deleted)

- Track mentions over time (trending up/down indicators)

- See when opportunity was first discovered

- Research notes and status tracking per opportunity

### Email Alerts

- Automatic email when opportunity scores 80+ found

- Weekly digest of top 5 opportunities

- Configurable alert threshold in settings

### Landing Page Builder

Quick validation tool: Generate a "Coming Soon - Join Waitlist" page for any opportunity to test demand before building.

- One-click landing page generation from opportunity data

- Customizable headline, description, and CTA

- Email capture form with Mailchimp/ConvertKit integration

- Hosted on subdomain (validate.opportunityfinder.app/[slug])

### Export Functionality

- Export filtered opportunities to CSV

- Generate PDF report with top opportunities

- Share link for specific opportunity

## 5.3 Admin Panel

CRITICAL: Admin panel is core MVP. Without it, you cannot manage pricing, tiers, or data sources.

Access: Separate admin authentication. Admin users have role='admin' in database.

### Pricing Management

- View all subscription plans

- Create new pricing tier (name, price, features)

- Edit existing tier price and features

- Enable/disable tiers

- Set feature gates per tier (sources allowed, scan frequency, export limits)

### User Management

- View all users (email, subscription tier, status, created date)

- Search/filter users

- View user's subscription details

- Cancel user subscription

- Grant/revoke admin access

### Data Source Management

- View all configured data sources

- Add new source (name, type, API credentials, search config)

- Edit source configuration (keywords, rate limits, enabled subreddits)

- Enable/disable source

- Test source connection

- View source statistics (requests made, opportunities found)

### System Settings

- Currency selection (£ GBP or $ USD)

- Scoring algorithm weights (demand, revenue, competition, complexity)

- Default scan frequency (daily/weekly)

- Email alert thresholds

- Validation rules (minimum mentions, minimum revenue)

- API rate limit configuration

### Free Trial Configuration

CRITICAL: Full flexibility to create any trial structure. Admin controls all trial parameters.

- Enabled/Disabled: Toggle free trials on/off globally

- Duration: Input field - any number of days (1, 5, 7, 14, 30, 60, etc.)

- Trial Tier: Which subscription tier during trial (Basic/Pro/Premium)

- Feature Overrides: Custom restrictions during trial:

  - Max sources allowed (override tier default)

  - Max exports allowed (override tier default)

  - Landing pages enabled (yes/no)

  - Email alerts enabled (yes/no)

  - Opportunity rank access (which ranks visible)

- Require Credit Card: Collect payment method upfront (yes/no)

- Auto-Convert To: Which paid tier after trial ends (Basic/Pro/Premium)

Example Configurations:

- "5-day Premium trial, 3 exports max, card required, converts to Pro"

- "30-day Pro trial, no feature restrictions, no card, converts to Basic"

- "7-day Basic trial, rank 11+ access only, card required, converts to Basic"

### Analytics Dashboard

- Total users, active subscriptions, MRR

- Opportunities discovered (total, by source)

- User engagement (searches, exports, landing pages created)

- System health (API errors, scan failures)

# 6. SUBSCRIPTION TIERS & PACKAGES

CRITICAL: Pricing is dynamic. Admin can create/modify tiers at any time without code changes.

The system supports multiple subscription tiers with different feature gates. Initial tiers are suggestions - admin can adjust pricing and features based on market response.

## 6.1 Suggested Initial Tiers

### Basic Tier - £5/month

- 3 data sources (Reddit, Indie Hackers, ProductHunt)

- Weekly scans

- 5 exports per month

- Email alerts disabled

- Landing pages disabled

- Access to opportunities ranked 11+ only

### Pro Tier - £15/month

- All 6 core data sources

- Daily scans

- Unlimited exports

- Email alerts enabled

- 5 landing pages per month

- Access to opportunities ranked 6+ (includes mid-tier)

### Premium Tier - £30/month

- All data sources + admin can add more

- Daily scans + on-demand scans

- Unlimited exports

- Priority email alerts (instant for 90+ scores)

- Unlimited landing pages

- Access to ALL opportunities including top 5 ranked (highest quality)

## 6.2 Feature Gates

All features are gated by subscription tier. Frontend checks user's tier and disables features accordingly. Backend enforces limits.

Opportunity Ranking Access:

- Opportunities are ranked 1-N based on score (1=highest, N=lowest)

- Ranking recalculated after each scan

- Basic tier: Can only view opportunities ranked 11+ (lower quality)

- Pro tier: Can view opportunities ranked 6+ (includes mid-tier)

- Premium tier: Can view ALL opportunities including top 5 (highest quality)

Example Enforcement:

- User on Basic tries to export for 6th time this month → API returns 403 with "Upgrade to Pro for unlimited exports"

- User on Pro clicks 'Create Landing Page' → Works (allowed 5/month)

- User on Basic sees only 3 sources in UI, other sources greyed out with lock icon

- User on Basic sees opportunities ranked #11, #12, #13... but top 10 show as "Premium Only" with upgrade prompt

## 6.3 Upgrade/Downgrade Flow

- User clicks 'Upgrade' on any tier

- Redirects to Stripe checkout with new price

- Stripe handles proration automatically

- Webhook updates user.subscription_tier_id

- New features immediately available

## 6.4 Multi-Currency Support

CRITICAL: Admin can switch between £ GBP and $ USD. All pricing displays and Stripe products update accordingly.

Currency is a global system setting. When admin changes currency, all tier prices are converted at market rate and Stripe Price IDs are updated.

### Implementation

- Admin selects currency in System Settings

- Backend converts all tier prices (£5 → $6, £15 → $19, £30 → $37)

- Creates new Stripe Price objects in USD currency

- Updates subscription_tiers.stripe_price_id for all tiers

- Frontend displays currency symbol (£ or $) from system_settings

- Existing subscriptions continue on current currency until renewal

### Conversion Rates

- £5 → $6 (1.20x)

- £15 → $19 (1.27x)

- £30 → $37 (1.23x)

Note: Rates rounded to psychologically appealing prices ($6 not $6.25, $19 not $18.75)

## 6.5 Failed Payment Handling (Dunning)

Problem: Credit cards decline for expired cards, insufficient funds, bank fraud alerts, etc.

Solution: Automated retry logic with email notifications to recover failed payments.

### Retry Schedule

- Day 0: Payment fails → User.subscription_status = 'past_due'

- Day 1: Automatic retry + email "Payment failed - please update card"

- Day 3: Second retry + email "Final notice - update card within 4 days"

- Day 7: Third retry + email "Subscription will be cancelled tomorrow"

- Day 8: Cancel subscription → User.subscription_status = 'cancelled'

### User Experience During Past Due

- Login shows banner: "Payment failed. Update card to continue service."

- Full access continues for 7 days (grace period)

- User can update card in profile → triggers immediate retry

- After 8 days: Access revoked, downgraded to no access until payment succeeds

### Stripe Webhooks

- invoice.payment_failed → Set status to past_due, send first email

- invoice.payment_succeeded → Set status to active, restore full access

- customer.subscription.deleted → Set status to cancelled, revoke access

# 7. DATABASE SCHEMA

CRITICAL: Multi-tenant architecture from day 1. All user-specific data includes user_id foreign key.

## 7.1 users Table

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PRIMARY KEY | User unique identifier |
| email | VARCHAR(255) UNIQUE | Login email |
| email_verified | BOOLEAN | Email confirmed via verification link |
| password_hash | VARCHAR(255) | Bcrypt hashed password |
| role | VARCHAR(50) | user/admin |
| stripe_customer_id | VARCHAR(255) | Stripe customer ID |
| subscription_tier_id | UUID REFERENCES tiers(id) | Current subscription tier |
| subscription_status | VARCHAR(50) | trial/active/cancelled/past_due |
| subscription_end_date | TIMESTAMP | When subscription expires |
| trial_ends_at | TIMESTAMP | When free trial ends (null if not on trial) |
| created_at | TIMESTAMP | Account creation date |
| last_login | TIMESTAMP | Last login time |

## 7.2 subscription_tiers Table

Purpose: Define pricing tiers and feature gates. Admin can create/modify tiers dynamically.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Tier unique identifier |
| name | VARCHAR(100) | Tier name (e.g., Basic, Pro, Premium) |
| price_monthly | INTEGER | Price in pence (e.g., 500 = £5.00) |
| stripe_price_id | VARCHAR(255) | Stripe Price ID |
| max_sources | INTEGER | Number of data sources allowed |
| min_opportunity_rank | INTEGER | Minimum rank to view (1=top, 11+=low) |
| scan_frequency | VARCHAR(50) | daily/weekly/monthly |
| export_limit_monthly | INTEGER | Max exports per month (-1 = unlimited) |
| landing_pages_allowed | BOOLEAN | Can create landing pages |
| email_alerts_allowed | BOOLEAN | Receives email alerts |
| enabled | BOOLEAN | Tier available for signup |
| created_at | TIMESTAMP | When tier created |
| updated_at | TIMESTAMP | Last modified |

## 7.3 data_sources Table

Purpose: Dynamic data source configuration. Admin can add new sources without code changes.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Source unique identifier |
| name | VARCHAR(100) | Display name (e.g., Reddit, Twitter) |
| type | VARCHAR(50) | reddit/api/scraper/rss |
| config | JSONB | Source-specific config (API keys, keywords, etc.) |
| enabled | BOOLEAN | Currently active |
| rate_limit_per_minute | INTEGER | Max requests per minute |
| last_scan | TIMESTAMP | Last successful scan |
| total_opportunities_found | INTEGER | Lifetime count |
| created_at | TIMESTAMP | When added |
| updated_at | TIMESTAMP | Last modified |

## 7.4 opportunities Table

| Column | Type | Description |
| --- | --- | --- |
| id | SERIAL PRIMARY KEY | Auto-incrementing ID |
| user_id | UUID REFERENCES users(id) | Owner of this opportunity record |
| title | VARCHAR(255) | Opportunity title |
| problem | TEXT | Problem statement |
| score | INTEGER | Calculated score (0-100) |
| rank | INTEGER | Ranking position (1=best, updated on each scan) |
| mentions | INTEGER | Total mentions across sources |
| mentions_trend | VARCHAR(20) | up/down/stable |
| revenue | VARCHAR(100) | Display string (e.g. "£5k MRR") |
| revenue_amount | INTEGER | Numeric amount for sorting |
| competitors | INTEGER | Number of competitors |
| competition_level | VARCHAR(50) | Low/Medium/High/Very High |
| build_complexity | VARCHAR(50) | Low/Medium/High |
| sources | JSONB | Array of source names |
| source_urls | JSONB | Array of source URLs |
| example | TEXT | Existing competitor examples |
| competitor_urls | JSONB | Array of competitor URLs |
| validated | BOOLEAN | Passed validation criteria |
| recommendation | TEXT | Action recommendation |
| market_size | TEXT | Market size description |
| status | VARCHAR(50) | new/researching/building/rejected |
| user_notes | TEXT | User research notes |
| created_at | TIMESTAMP | When first discovered |
| updated_at | TIMESTAMP | Last updated |
| last_seen | TIMESTAMP | Last time mentioned in sources |

## 7.5 pain_points Table

| Column | Type | Description |
| --- | --- | --- |
| id | SERIAL PRIMARY KEY | Auto-incrementing ID |
| user_id | UUID REFERENCES users(id) | User who discovered this |
| source | VARCHAR(100) | Source platform (e.g. r/Entrepreneur) |
| text | TEXT | Pain point text |
| url | TEXT | Source URL |
| mentions | INTEGER | Frequency count |
| created_at | TIMESTAMP | When collected |

## 7.6 scan_jobs Table

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Job ID |
| user_id | UUID REFERENCES users(id) | User who initiated scan |
| status | VARCHAR(50) | pending/running/complete/failed |
| started_at | TIMESTAMP | Start time |
| completed_at | TIMESTAMP | Completion time |
| opportunities_found | INTEGER | Number found |
| error_message | TEXT | Error if failed |

## 7.7 system_settings Table

Purpose: Global system configuration. Single-row table (id=1).

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER PRIMARY KEY | Always 1 (singleton) |
| currency | VARCHAR(3) | GBP or USD |
| currency_symbol | VARCHAR(5) | £ or $ |
| scoring_weights | JSONB | Algorithm weights {demand:25, revenue:35...} |
| default_scan_frequency | VARCHAR(50) | daily/weekly |
| validation_rules | JSONB | Min mentions, min revenue thresholds |
| updated_at | TIMESTAMP | Last modified |
| updated_by | UUID REFERENCES users(id) | Admin who made change |

## 7.8 trial_settings Table

Purpose: Free trial configuration. Single-row table (id=1).

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER PRIMARY KEY | Always 1 (singleton) |
| enabled | BOOLEAN | Free trials enabled/disabled |
| duration_days | INTEGER | Trial length in days |
| trial_tier_id | UUID REFERENCES tiers(id) | Which tier during trial |
| max_sources | INTEGER | Source limit override (null = use tier) |
| max_exports | INTEGER | Export limit override (null = use tier) |
| landing_pages_allowed | BOOLEAN | Landing page access override |
| email_alerts_allowed | BOOLEAN | Email alert override |
| min_opportunity_rank | INTEGER | Rank access override (null = use tier) |
| require_card | BOOLEAN | Require payment method upfront |
| convert_to_tier_id | UUID REFERENCES tiers(id) | Tier after trial ends |
| updated_at | TIMESTAMP | Last modified |
| updated_by | UUID REFERENCES users(id) | Admin who made change |

# 8. COMPETITIVE ANALYSIS

The micro-SaaS validation space has several players, but most are static databases or manual services. Our competitive advantage is real-time automated scanning with systematic scoring.

## 8.1 Direct Competitors

### BigIdeasDB

Pricing: £39-79/month

Strengths:

- Aggregates Reddit, G2, ProductHunt, app stores

- AI-powered research assistant (BuildGuide)

- Millions of data points

Weaknesses: No systematic scoring, no build complexity assessment, expensive for indie developers

### MicroSaaSHQ

Pricing: £130 one-time payment

Strengths:

- 1,200+ pre-validated ideas

- Market data and competition analysis

- AI build prompts for Cursor/Lovable

Weaknesses: Static database (not live scraping), no automated updates, no personalized discovery

### Validator (ProductHunt Focus)

Pricing: Unknown (new product)

Strengths:

- Automated competitor analysis

- Trend analysis

Weaknesses: Only ProductHunt data, limited sources, newer player with less data

## 8.2 Adjacent Competitors

### ValidateMySaaS

Pricing: £29-99 per report

Model: Manual competitor analysis reports (24hr turnaround)

Weaknesses: Manual process, slow, pay per validation, not continuous monitoring

### Exploding Topics

Pricing: £39-79/month

Focus: Trend discovery, rising search terms

Weaknesses: Not SaaS-specific, no validation framework, requires manual interpretation

## 8.3 Our Competitive Advantages

- Real-Time Automated Scanning: Not a static database - continuously monitors sources

- Systematic Scoring Algorithm: Clear 0-100 scores with actionable recommendations, not just idea lists

- Multi-Source Validation: 6+ data sources vs competitors' 1-3

- Developer-First: Includes tech stack, build complexity, not just market data

- Historical Tracking: See trending data over time, not point-in-time snapshots

- Revenue Validation: Won't show opportunities unless existing solutions make £1k+ MRR

- Price Point: £5/month vs £39-130 - accessible to bootstrappers

## 8.4 Market Positioning

Position: "The systematic validation engine for indie developers - not guessing, not static lists, but live market signals with clear build/no-build scores."

Target: Developers building their first micro-SaaS who want validation BEFORE building, not idea inspiration.

# 9. IMPLEMENTATION PLAN

## 9.1 Phase 1: Core Backend + Auth + Admin (Days 1-5)

- Set up Flask project structure

- Implement database models with multi-tenant architecture (SQLAlchemy)

- Build authentication system (JWT, bcrypt, register/login endpoints)

- Set up Stripe integration (checkout, webhooks)

- Build Reddit collector with PRAW

- Implement basic scoring algorithm

- Create API endpoints with auth middleware (GET /opportunities, GET /stats)

Success Criteria: Can register/login, pay via Stripe, collect Reddit data, score it, save to multi-tenant DB, serve via authenticated API

## 9.2 Phase 2: Data Sources + Tiers (Days 6-10)

- Indie Hackers scraper

- ProductHunt API integration

- HackerNews Algolia API

- Google Search via SerpAPI

- Microns.io / Acquire.com scraper

Success Criteria: All sources collecting data, aggregation working, scores accurate

## 9.3 Phase 3: Frontend + Admin Panel (Days 11-15)

- Set up React project (Vite)

- Build authentication pages (login, register, password reset)

- Implement Stripe checkout flow and billing portal

- Build dashboard layout with dark/light mode toggle

- Implement opportunity cards with filtering and time ranges

- Create detail modal with status tracking

- Connect to backend API with JWT auth

Success Criteria: Full auth flow works, users can pay and access app, UI connected to live backend, both themes functional, mobile responsive

## 9.4 Phase 4: Polish + Deploy (Days 16-21)

- Add loading states and error handling

- Implement background job system for scans

- Build email alert system (SendGrid/Mailgun integration)

- Create landing page builder with email capture

- Implement CSV/PDF export functionality

- Set up deployment (Nginx, Gunicorn, PostgreSQL)

- Configure automated weekly scans (cron)

- Testing and bug fixes

Success Criteria: Deployed to VPS, automated scans running, email alerts working, landing pages generating, exports functional, no critical bugs

# 10. ACCEPTANCE CRITERIA

## 10.1 Backend Requirements

- ✓ User authentication working (register, login, JWT tokens)

- ✓ Stripe integration functional (checkout, webhooks, subscription status updates)

- ✓ Multi-tenant data isolation (users only see their own opportunities)

- ✓ Collects data from all 6 sources (Reddit, IH, PH, HN, Google, Microns)

- ✓ Scores opportunities correctly (manual verification with 10 test cases)

- ✓ Stores data in PostgreSQL with proper foreign keys

- ✓ API returns JSON with correct schema

- ✓ Handles rate limits gracefully (no crashes)

- ✓ Weekly automated scans run via cron

## 10.2 Frontend Requirements

- ✓ Registration flow with email verification works

- ✓ Login and logout functional

- ✓ Password reset flow works (forgot password → email → reset)

- ✓ User profile page works (change email, change password)

- ✓ Stripe checkout integration functional

- ✓ Free trial displays correctly (if enabled)

- ✓ Failed payment banner shows for past_due status

- ✓ Subscription status displayed correctly

- ✓ Displays all opportunities from API

- ✓ Default view shows top opportunities (sorted by score)

- ✓ Tier-based rank filtering works (Basic sees 11+, Pro sees 6+, Premium sees all)

- ✓ Search works in real-time

- ✓ Filters work (min score slider, time range, status)

- ✓ Sorting works (score/revenue/mentions)

- ✓ Detail modal shows all data with clickable source links

- ✓ Dark/light mode toggle works

- ✓ Status tracking (mark as researching/building/rejected)

- ✓ Email alerts configured and sending correctly

- ✓ Export to CSV/PDF functional

- ✓ Data export (GDPR) works for Pro/Premium users

- ✓ Landing page builder generates valid pages

- ✓ Responsive design (works on mobile)

- ✓ Loading states for API calls

## 10.3 Deployment Requirements

- ✓ Runs on VPS (accessible via domain or IP)

- ✓ Also runs locally (development mode)

- ✓ Environment variables for API keys

- ✓ Database migrations work

- ✓ Setup documentation complete

## 10.4 Quality Criteria

- ✓ 80%+ of score 60+ opportunities validate with landing page

- ✓ System finds 10+ new opportunities per week

- ✓ No crashes during 7-day continuous operation

- ✓ API response time < 500ms for GET /opportunities

# 11. OUT OF SCOPE (MVP v1.0)

These features are explicitly NOT included in MVP v1.0:

- Team/multi-user accounts (MVP is single-user per account)

- Saving favorites/bookmarks

- Advanced NLP/clustering for theme detection

- Competitor deep analysis (beyond basic URL listing)

- Custom data source configuration

- Mobile apps (iOS/Android) - architecture supports future development

- Slack/Discord integrations

- Browser extension for pain point capture

## 11.1 Post-MVP Features (Next Iteration)

DOCUMENTED FOR FUTURE DEVELOPMENT: These features are required but deferred to post-MVP iteration.

Both features are essential for user success but can be added after MVP launch based on initial user feedback.

### Help / FAQ Section

Purpose: Self-service support to reduce admin workload

- Searchable FAQ database

- Categories: Getting Started, Pricing, Data Sources, Scoring, Exports, Billing

- Video tutorials (3-5 minute screencasts)

- Contact form for unanswered questions

- Admin can add/edit FAQ entries without code changes

### Onboarding Flow

Purpose: Guide new users to first value (seeing validated opportunities) in under 5 minutes

- Step 1: Account created → Show welcome modal

- Step 2: "Let's run your first scan" → Click button, show progress

- Step 3: Results appear → Highlight top opportunity with tooltip

- Step 4: Click opportunity → Modal shows "This is how opportunities work"

- Step 5: "Try filtering by score" → Highlight filter controls

- Step 6: Done → "You're ready! Explore on your own or upgrade for more features"

Implementation:

- Use library like Shepherd.js or Intro.js for step-by-step tooltips

- User.onboarding_completed flag tracks progress

- "Skip tutorial" option available at any step

Rationale: MVP v1.0 is a complete validation platform with auth, payments, email alerts, landing page builder, export functionality, and full admin control. Help/FAQ and Onboarding improve UX but aren't blockers for launch.

# 12. ENVIRONMENT 11. ENVIRONMENT & SETUP SETUP

## 12.1 Required API Keys

- Reddit: client_id, client_secret (https://www.reddit.com/prefs/apps)

- ProductHunt: API token (https://api.producthunt.com/v2/docs)

- SerpAPI: API key (https://serpapi.com)

## 12.2 Development Environment

- Python 3.11+

- Node.js 18+

- PostgreSQL 15+

- Git

## 12.3 Project Structure

opportunity-finder/ ├── backend/ │   ├── app.py                 # Flask application │   ├── models.py              # Database models │   ├── collectors/            # Data collectors │   │   ├── reddit.py │   │   ├── indie_hackers.py │   │   ├── producthunt.py │   │   ├── hackernews.py │   │   └── google_search.py │   ├── scoring.py             # Scoring algorithm │   ├── requirements.txt │   └── config.py              # Configuration ├── frontend/ │   ├── src/ │   │   ├── components/ │   │   ├── api/ │   │   └── App.jsx │   ├── package.json │   └── vite.config.js └── README.md

# 13. RISKS 12. RISKS & MITIGATION MITIGATION

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| API rate limits block collection | High | Medium | Exponential backoff + caching |
| Scoring algorithm inaccurate | Medium | High | Manual validation of 50 test cases |
| Web scraping breaks | Medium | Medium | Monitor errors, fallback to APIs |
| Low data quality | Medium | High | Multiple source validation |
| Performance issues at scale | Low | Medium | Database indexing + pagination |

# 14. SUCCESS METRICS

## 14.1 Product Metrics

- Validation Accuracy: 80%+ of score 60+ opportunities validate with landing page test

- Discovery Rate: 10+ validated opportunities discovered per week

- System Uptime: 99%+ uptime over 30 days

- Data Freshness: All data sources updated within 7 days

## 14.2 User Metrics (If Offered as SaaS)

- Time to First Value: < 5 minutes from signup to viewing opportunities

- Weekly Active Users: Track returning users

- Conversion Rate: Users who validate an opportunity

# APPENDIX A: REQUIRED ACCOUNTS & API KEYS

The following accounts and API keys are required to build and deploy the MVP. Most have free tiers sufficient for initial launch.

## A.1 Essential (Must Have for MVP)

### Stripe

Purpose: Payment processing and subscription management

URL: https://stripe.com

Cost: 2.9% + 20p per transaction

Keys Needed: Publishable Key, Secret Key, Webhook Secret

### SendGrid or Mailgun

Purpose: Email alerts and notifications

URL: https://sendgrid.com or https://mailgun.com

Cost: Free tier: 100 emails/day (SendGrid), 5,000 emails/month (Mailgun)

Keys Needed: API Key

### Reddit API

Purpose: Primary pain point discovery from subreddits

URL: https://www.reddit.com/prefs/apps

Cost: Free (rate limited: 60 requests/minute)

Keys Needed: Client ID, Client Secret

### ProductHunt API

Purpose: Product launches and user feedback

URL: https://api.producthunt.com/v2/docs

Cost: Free (GraphQL API)

Keys Needed: API Token

### SerpAPI

Purpose: Google Search for competitor discovery

URL: https://serpapi.com

Cost: Free tier: 100 searches/month, then $50/month for 5,000 searches

Keys Needed: API Key

## A.2 Infrastructure (Deployment)

### VPS Provider

Purpose: Host backend and database

Options: DigitalOcean, Hetzner, Linode

Cost: £10-20/month for 2GB RAM droplet

### Domain Name

Purpose: opportunityfinder.app or similar

Provider: Namecheap, Cloudflare, Google Domains

Cost: £10-15/year

## A.3 Optional (Can Start Without)

### Mailchimp or ConvertKit

Purpose: Landing page email capture integration

Cost: Free tier: 500 contacts

Alternative: Store emails in database initially, migrate later

## A.4 Account Status Checklist

- ☐ Stripe account created and verified

- ☐ SendGrid/Mailgun API key obtained

- ☐ Reddit app created (client ID/secret)

- ☐ ProductHunt API token obtained

- ☐ SerpAPI key obtained (100 free searches)

- ☐ VPS provisioned (2GB+ RAM, Ubuntu 24)

- ☐ Domain purchased and DNS configured

# APPENDIX B: EXAMPLE API RESPONSES

## GET /api/opportunities

{   "success": true,   "data": [     {       "id": 1,       "title": "Testimonial Collection Tool",       "problem": "Businesses struggle to collect customer testimonials efficiently",       "score": 88,       "mentions": 67,       "revenue": "£83,000 MRR",       "revenue_amount": 83000,       "competitors": 4,       "competition_level": "Medium",       "build_complexity": "Low",       "sources": ["r/Entrepreneur", "r/smallbusiness", "Indie Hackers"],       "example": "Senja.io",       "validated": true,       "recommendation": "Build immediately",       "market_size": "200k+ businesses need testimonials",       "created_at": "2025-01-08T10:30:00Z"     }   ],   "count": 1 }

# DOCUMENT CONTROL

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 10/01/2026 | Mark | Initial PRD - Core validation system |
| 1.1 | 10/01/2026 | Mark | Added multi-tenant architecture, authentication, Stripe payments, mobile-ready API design, competitive analysis |
| 1.2 | 10/01/2026 | Mark | Moved Email Alerts, Landing Page Builder, and Export Functionality into core MVP v1.0 (removed from out of scope) |
| 1.3 | 10/01/2026 | Mark | Added Admin Panel, subscription tiers/packages, dynamic data source management, required accounts list, updated timeline to 2-3 weeks |
| 1.4 | 10/01/2026 | Mark | Added tier-based opportunity ranking access (Basic: rank 11+, Pro: rank 6+, Premium: all), multi-currency support (£ GBP / $ USD switchable) |
| 1.5 | 10/01/2026 | Mark | Added password reset, email verification, user profile page, failed payment handling (dunning), GDPR data export (Pro/Premium), flexible free trial configuration, documented Help/FAQ and Onboarding for post-MVP |

## Approvals

Document Owner: Mark

Status: APPROVED FOR DEVELOPMENT

Date: 10/01/2026

— END OF DOCUMENT —